DAILY LOG — QUICK CARD

Section Incharge  ·  one log per section per day

1  Morning: open pending Gate Entries → Confirm the real ones, Dispute no-shows.

2  Need material? New Material Request (type Material Issue) → section + task + items → Submit → Approve.

3  New Daily Progress Log. Add Task Progress rows (task, %, delay reason if behind).

4  Add Workers Present. A worker with no gate entry today WON'T save — scan them in first.

5  Add Material Consumed (item, qty, task; link the Material Request if there was one).

6  Attach at least one site photo → Submit. Stock issues itself; % updates itself.

Safety issue? New Safety Violation Log with a photo. Gate pass to approve? Open it → Approve.